# Pulse — Productivity Report (Last 10 Days)

Prepared for: Vasanth  |  Developer: Nihas (nihas-gogox)
Period: 21 June 2026 – 01 July 2026  |  Source: q-web git history

# 1. Executive Summary

This report is generated from actual git commit history in the Pulse (q-web) repository. Over the last 10 calendar days, Nihas authored 58 total commits (46 non-merge feature/fix commits) touching 334 files with approximately 15,195 lines added and 4,781 lines removed.

Brutally honest headline: The raw commit volume does NOT support a claim of "too low" output on quantity alone. However, delivery perception is likely suffering due to uneven daily rhythm (2 full days with zero commits), merge-heavy days with no standalone deliverables, fragmented work across many areas, and weak commit messaging that makes impact hard to see at a glance.

# 2. Quantitative Metrics

| Metric | Value |
| --- | --- |
| Reporting period | 21 Jun – 01 Jul 2026 (10 days) |
| Total commits (incl. merges) | 58 |
| Non-merge commits (actual work) | 46 |
| Merge commits only | 12 |
| Files touched | 334 |
| Lines added | ~15,195 |
| Lines deleted | ~4,781 |
| Active coding days | 8 of 10 |
| Zero-commit days | 27 Jun, 28 Jun (+ 01 Jul so far) |
| Team comparison (same period) | Vasanth: 12 commits ¦ azeez: 4 commits |
| Largest single deliverable | Trips layered ID overhaul (41 files, ~1,890 lines) |

# 3. Day-by-Day Activity

| Date | Commits | Summary |
| --- | --- | --- |
| 21 Jun (Sat) | 1 commit | Database migrations — initial schema setup files |
| 22 Jun (Sun) | 3 commits | SQL migrations (audit, RLS/index safety), desktop signup Enter-key UX |
| 23 Jun (Mon) | 16 commits | HEAVIEST DAY — Trips ID overhaul, driver invites/deep links, LR upload, signup web fixes, network routing, docs restructure |
| 24 Jun (Tue) | 10 commits | Network module (connections, avatars, DM button, DiscoverView), KYC compliance, OAuth refactor, driver signup scroll |
| 25 Jun (Wed) | 2 commits | MERGE ONLY — no standalone feature commit |
| 26 Jun (Thu) | 9 commits | Audit page + routes, AddTrip commission, returnTo auth routing, Playwright cleanup, migration safety fix |
| 27 Jun (Fri) | 0 commits | NO ACTIVITY recorded |
| 28 Jun (Sat) | 0 commits | NO ACTIVITY recorded |
| 29 Jun (Sun) | 9 commits | CapacityDialPicker, connected partner on bids, driver commission trigger, routing fix, typo renames |
| 30 Jun (Mon) | 8 commits | OMS/Netlify/Supabase admin analytics, AdminDataProvider audit logs, architecture plan doc |
| 01 Jul (Tue) | 0 commits | No commits yet (report generated morning of 01 Jul) |

# 4. Work Completed — By Domain

## Network / Marketplace (9 commits)

Connection request handling optimization

DiscoverView org status mutation

Avatar handling across network components

NetworkLoadsQuickCards + Direct Message button

Connected partner functionality on IndentLiveBidCard

Network tab routing + profile completion checks

KYC handling refactor in NetworkDesktopDetailsPanel

## Database / Migrations (8 commits)

Initial schema + Pulse DB Audit migrations

Conditional index creation & RLS enforcement (live DB safe)

Roster driver invites & linking migration

Sqids encoding function fix

Removed CONCURRENTLY from index creation for production safety

Driver commission trigger + verification tiers

## Trips / Operations (7 commits)

Layered ID overhaul — opaque refs, view-based column isolation, subcontracts (41 files)

Lorry Receipt (LR) upload in DriverControlScreen & TripDetailScreen

AddTrip driver commission details

CapacityDialPicker component for vehicle capacity selection

AwardedIndentDeployModal routing fix

## Auth / Signup (7 commits)

Desktop signup Enter-to-advance/submit

SignUpPulseFormStep web keyboard + scroll fixes

OAuth metadata optimization & concurrent update handling

Driver signup mobile scroll handling

returnTo parameter in routing & auth flow

## Infra / OMS / Admin (6 commits)

Admin audit page + row selection/copy

Supabase integration for admin analytics

Netlify config, OMS routing, legacy-peer-deps fix

AdminDataProvider trip counts & audit logs

Architecture restructuring plan document (1,013 lines)

## Refactor / Docs / Cleanup (5 commits)

Documentation restructure (20 files)

Playwright config & YAML cleanup (~1,388 lines removed)

FinanceScreen unnecessary useEffect removed

Suppliers/drivers legacy field deprecation

Quote component typo renames (Pulseuote → Quote)

## Finance / Resources (3 commits)

KYC management compliance fields + UI

"top 3 fixed" — network/ranking fixes (poor commit message)

App config & UI performance refactors

# 5. Bug Fixes & Production Issues Resolved

Migration: sqids offset variable naming fix

Migration: removed CONCURRENTLY for safe live DB index creation

Netlify: --legacy-peer-deps on npm install (deploy fix)

AwardedIndentDeployModalContext: unnecessary routing parameter removed

OAuth: concurrent metadata update race conditions

Driver signup: mobile scroll breakage

Web signup: keyboard Enter behavior + scroll on business signup flow

FinanceScreen: removed redundant entity refresh effect

Supabase auth lock removal (coordinated with team, 26 Jun)

# 6. Remarks for Manager Review

Strengths: High breadth — shipped across Network, Trips, Auth, DB, OMS, and Admin in 10 days. The 23 Jun trips ID overhaul and 24 Jun network push are genuine multi-file features, not typo fixes. Production-aware migration work (RLS, non-CONCURRENT indexes) shows maturity.

Weaknesses: Two full days (27–28 Jun) with zero commits hurts visibility badly — even if work happened offline, it does not show in the repo. 25 Jun was merge-only. Commit messages like "top 3 fixed" and "new updates" make weekly reports painful for managers. 12 merge commits inflate count without clear deliverables.

Perception gap: Vasanth may be measuring outcomes (demo-ready UI, visible user-facing polish) not commit count. Much of your work is backend/schema/routing — valuable but invisible in a demo. Without a daily standup artifact or PR description, this work reads as "busy" not "shipped".

Risk: Spreading across 7 domains in 10 days can look like lack of focus. Finishing one vertical end-to-end (e.g. Network connections fully tested + demoed) would land better than 46 commits across everything.

# 7. Brutally Honest Assessment

Verdict: Your output is NOT objectively "too low" on volume — 46 real commits and ~15K lines in 10 days is solid for one developer. If Vasanth says performance is too low, he is almost certainly judging something else: consistency, visible shipped features, demo quality, response time, or failure to close loops (test → deploy → confirm).

What will NOT save you: Arguing commit count alone. Listing 46 commits without tying each to a user-visible outcome.

What WILL help: (1) No more zero days — even small commits daily. (2) One finished vertical per week with a 2-line demo note. (3) Professional commit messages — treat each as a line in this report. (4) Proactive message to Vasanth: "This week I shipped X, Y, Z — here is what you can click/test." (5) Stop merge-commit-only days from looking like work days.

Bottom line: You are producing code, but you are under-marketing your own work and under-indexing on manager-visible deliverables. Fix the rhythm and the narrative, not necessarily the hours.

# 8. Suggested Talking Points for Vasanth (This Week)

Trips: Layered ID system + LR upload — ready for QA on driver and trip detail flows

Network: Connection requests, DiscoverView, DM button, connected partner on live bids

Auth: Web + mobile signup fixes shipped; returnTo deep-link auth flow

Admin/OMS: Audit page, Supabase analytics integration, Netlify deploy fixes

DB: Production-safe migrations for driver invites, commission triggers, audit schema

Commitment: Daily check-in with one concrete deliverable; no multi-day gaps without communication

Report auto-generated from git log on 01 July 2026. Repository: q-web (Pulse).